FeedbackXLR8

Project Review, Task Checklist and Innovation Roadmap

Challenge #17: 10,000 Reviews, No Time to Read Them

Track: Smart Assistants & Chatbots

Status date: 5 October 2026

# 1. Executive Summary

FeedbackXLR8 already covers every requirement in the problem statement: reviews are summarised into themes, every theme links to real verbatims, sentiment is validated against a labelled sample, personal data is redacted, and drift is monitored. The multi-app portfolio view and velocity alerts go beyond the brief.

The remaining risk is credibility, not features. A few headline numbers (48.4% text-only sentiment accuracy, 68.7% on human labels) and some claims (“zero leakage”, “autonomous”, “AI Copilot”) will be probed by a sharp judge. The plan in this document closes those gaps first, then adds the features that make a founder act on the product, then the differentiators that make it memorable.

## Where we stand

| Area | Current state | Gap to close |
| --- | --- | --- |
| Sentiment | Lexicon engine, 48.4% text-only, 91.8% rating-assisted | Train a real classifier; show baselines and confidence intervals |
| PII redaction | Regex masking, 473 entities, “zero leakage” | Measure precision/recall on injected PII; soften name claim |
| Themes | Regex taxonomy + TF-IDF fallback, 7 categories | No theme-level validation; no discovery of new themes |
| Drift | PSI monitor, Poisson spike detector | Visible before/after drift demo; threshold justification |
| Dashboard | 6 modules, 4-app portfolio | Priority score, release regression, action hand-off |
| Copilot | Keyword/regex review search | Position as grounded search or add retrieval-only LLM layer |
| Scale | Sub-5s pipeline | Prove it on 10,000+ reviews with timing |
| Delivery | Local Streamlit app | Live deployed URL |

# 2. Credibility Fixes (Do These First)

These items protect you from the questions judges are most likely to ask. Each one converts a weak spot into a measured result.

## 2.1 Sentiment accuracy

- 48.4% on three classes is close to a majority-class guess. Reporting it honestly is good, but you need to show what you did about it.

- The 91.8% rating-assisted figure is partly circular because the label comes from the rating. Do not headline it.

- Train TF-IDF + Logistic Regression on weak labels from star ratings (1-2 negative, 3 neutral, 4-5 positive). It stays offline and lightweight.

- Build one comparison table, all scored on the same 150 human-labelled reviews: majority baseline, VADER, current lexicon, Logistic Regression, optional DistilBERT.

- Add 95% confidence intervals. With n=150 the margin is roughly ±7-8 points, and judges notice when it is missing.

- Consider merging or relabelling neutral. Most of the loss is usually in the neutral class.

## 2.2 PII redaction

- Create a test set with injected synthetic emails, phone numbers, URLs and names, then report precision and recall per entity type.

- Names are the hardest case for regex. Test spaCy NER or Microsoft Presidio and compare.

- Replace “zero leakage verified” with a specific claim such as “100% recall on emails and phones in the test set; names are best-effort at X% recall”.

## 2.3 Theme validation

- Label the same 150 reviews with themes. Report per-theme precision, recall and F1.

- Report the “Other/unclassified” rate. A high rate shows the taxonomy is missing something.

- Allow multiple themes per review and measure that separately.

## 2.3b Wording that avoids over-claiming

- “Autonomous”: say “automated” unless the system acts without a human step.

- “AI Copilot”: say “grounded review assistant”, and state that it answers only from retrieved verbatims.

# 3. Master Task Checklist

Tick items as you complete them. Priority: P0 = must do before demo, P1 = strong value, P2 = if time allows.

## A. Accuracy and validation

| Done | Task | Priority | Effort |
| --- | --- | --- | --- |
| ☐ | Train TF-IDF + Logistic Regression on rating-derived weak labels | P0 | 2-3 hrs |
| ☐ | Add majority-class and VADER baselines | P0 | 1 hr |
| ☐ | Score all models on the 150 human-labelled reviews | P0 | 1 hr |
| ☐ | Add 95% confidence intervals (bootstrap or Wilson) | P0 | 1 hr |
| ☐ | Build one-slide evidence table (sentiment, PII, themes) | P0 | 1 hr |
| ☐ | Label 150 reviews for themes; compute per-theme precision/recall | P1 | 3 hrs |
| ☐ | Report “Other/unclassified” rate and review misses | P1 | 30 min |
| ☐ | Optional: DistilBERT or small transformer comparison | P2 | 3-4 hrs |
| ☐ | Calibrate model probabilities (Platt or isotonic) | P2 | 1-2 hrs |

## B. Privacy and drift

| Done | Task | Priority | Effort |
| --- | --- | --- | --- |
| ☐ | Generate synthetic PII test set; report precision/recall per entity | P0 | 2 hrs |
| ☐ | Evaluate spaCy NER or Presidio for names against regex | P1 | 2 hrs |
| ☐ | Reword leakage claim to match measured evidence | P0 | 15 min |
| ☐ | Build drift demo: inject shift, PSI crosses threshold, alert fires | P0 | 2 hrs |
| ☐ | Document PSI thresholds (0.1 watch, 0.25 alert) and why | P0 | 30 min |
| ☐ | Add drift on text features (vocabulary shift), not only distributions | P2 | 2 hrs |
| ☐ | Add audit log export for redaction runs | P2 | 1 hr |

## C. Founder-facing features

| Done | Task | Priority | Effort |
| --- | --- | --- | --- |
| ☐ | Priority score: volume x severity x growth x rating impact | P0 | 3 hrs |
| ☐ | Rating-lift estimate: “fixing X could add ~0.2 stars” | P0 | 2 hrs |
| ☐ | Release regression card: version N vs N-1 per theme | P0 | 2-3 hrs |
| ☐ | Aspect-based sentiment: sentiment per theme | P1 | 3 hrs |
| ☐ | Weekly brief pushed to email or Slack webhook | P1 | 2 hrs |
| ☐ | “Create ticket” button with prefilled theme, count, 3 verbatims (Jira/GitHub/CSV) | P1 | 2 hrs |
| ☐ | PDF or shareable one-page brief for board/exec | P1 | 2 hrs |
| ☐ | Suggested reply drafts per top complaint theme | P2 | 2 hrs |
| ☐ | Competitor comparison view (same schema, two apps) | P2 | 3 hrs |

## D. Discovery and intelligence

| Done | Task | Priority | Effort |
| --- | --- | --- | --- |
| ☐ | Unsupervised topic discovery (NMF or KMeans on embeddings) for unknown themes | P1 | 4 hrs |
| ☐ | “New cluster emerging” alert when a cluster matches no taxonomy theme | P1 | 2 hrs |
| ☐ | Multi-theme tagging per review | P1 | 2 hrs |
| ☐ | Mixed-sentiment and sarcasm handling, with failure cases shown | P2 | 3 hrs |
| ☐ | Hindi/Hinglish review support | P2 | 4 hrs |

## E. Scale, deployment and quality

| Done | Task | Priority | Effort |
| --- | --- | --- | --- |
| ☐ | Run on 10,000+ reviews; record and display timing | P0 | 1 hr |
| ☐ | Deploy to Streamlit Community Cloud with a public URL | P0 | 1-2 hrs |
| ☐ | Add sample dataset button for instant demo | P0 | 30 min |
| ☐ | Extend unit tests: baselines, PII precision, priority score | P1 | 2 hrs |
| ☐ | Cache pipeline output; incremental update to registry.json | P1 | 2 hrs |
| ☐ | README with architecture diagram and run instructions | P0 | 1 hr |
| ☐ | Record 3-minute backup demo video | P0 | 1 hr |

# 4. What Makes a Founder Use It on Day One

Founders do not want another dashboard. They want to know what to fix this week and to prove it to the team. Every feature below answers that.

| Feature | What the founder sees | Why they adopt it |
| --- | --- | --- |
| Priority score | Ranked list: volume x severity x growth x rating impact | Removes the debate on what to fix first |
| Rating-lift estimate | “Fixing login issues could add ~0.2 stars” | Ties work to a business number |
| Release regression | “v4.2 crash complaints are 4.1x higher than v4.1” | Catches a bad release within days |
| Aspect sentiment | Love UI (+82%), hate pricing (−71%) | More useful than one overall score |
| Push brief | Monday email or Slack digest | Value arrives without logging in |
| Ticket button | Prefilled Jira/GitHub issue with 3 verbatims | Insight becomes action in one click |
| 60-second start | Upload CSV, get a one-page brief | Instant time-to-value |
| Shareable export | PDF or link for the board | Easy to forward internally |
| Reply suggestions | Draft responses grounded in the theme | Saves support hours |

## Priority score (suggested formula)

Score = Volume share x Severity weight x (1 + Week-over-week growth) x Rating gap

- Volume share: reviews in the theme divided by all reviews.

- Severity weight: crash/data loss 3, payment/login 2.5, performance 2, UI/UX 1.5, feature request 1.

- Growth: change in the theme’s weekly count, capped to avoid noise on small volumes.

- Rating gap: average rating of theme reviews vs the app average.

Estimated rating lift: recompute the app average with the theme’s reviews moved to the average rating of non-theme reviews.

# 5. Innovation Ideas

These are the ideas most likely to make FeedbackXLR8 stand out from the other teams, ordered by value against effort. The first three are realistic within a hackathon.

## 5.1 Quick wins (fits in the hackathon)

| Idea | How it works | Why it impresses |
| --- | --- | --- |
| Review-to-fix loop | Each theme gets “Issue created” and later “Fix shipped in v4.3” status; after the release, the tool checks whether complaints dropped | Proves the product closes the loop, not just reports |
| Evidence confidence badge | Every insight shows sample size, confidence interval and a Low/Medium/High trust label | Enterprise-grade honesty; few teams do it |
| Emerging-theme discovery | Clusters unmatched reviews, names them by top terms, flags them as “New” | Solves the fixed-taxonomy weakness |
| Privacy-first architecture | No API keys, no external calls, PII removed before anything else runs | Strong enterprise story |
| What-if simulator | Slider: “if we fix theme X, projected rating becomes Y” | Memorable live demo moment |

## 5.2 Differentiators (if time allows)

| Idea | How it works | Why it impresses |
| --- | --- | --- |
| Reasoned alerts | Alert cards explain the cause: “Spike began 2 days after v4.2; 78% mention Android 14” | Moves from detection to diagnosis |
| Cross-app learning | Detect the same complaint across several apps in the portfolio (for example a shared login service) | Uses your portfolio architecture uniquely |
| Counterfactual accuracy report | Show where the lexicon, LR and transformer disagree and let a human adjudicate | Builds a growing labelled set |
| Human-in-the-loop labelling | Reviewer corrects a label in the UI; model retrains weekly; accuracy trend is charted | Shows the system improves over time |
| Retrieval-only copilot | Local embeddings + optional small LLM that may only quote retrieved verbatims, with citation IDs | Eliminates hallucination by design |
| Voice of customer for roadmap | Cluster feature requests and rank by demand and sentiment, export as roadmap candidates | Speaks to product managers |
| Silent churn signals | Phrases such as “uninstalling”, “switching to” tracked as a churn-risk metric | Links reviews to revenue risk |

## 5.3 Longer-term vision

- Live connectors for Google Play, App Store, Zendesk and survey tools.

- Automated weekly experiment: compare complaint rates before and after each release.

- Multilingual analysis with translation kept on-device.

- Role views: founder (portfolio), PM (themes and roadmap), support lead (reply queue), engineer (crash verbatims by version).

- Federated or on-premise deployment option for regulated industries.

# 6. Impressing the Judges

## 6.1 Evidence to show

- A live deployed URL, with a sample dataset button so judges can try it in seconds.

- A run on 10,000+ reviews with timing, since the problem statement names that number.

- One slide with the evidence table: sentiment baselines, PII precision/recall, theme precision/recall.

- A visible drift demo: inject drift, show PSI cross the threshold, show the alert.

- Three real failure cases with an explanation of why the model failed.

- A limitations slide: Sentiment140 is tweets rather than app reviews, the labelled sample is small, language coverage is limited.

## 6.2 Three-minute demo script

| Time | What you do and say |
| --- | --- |
| 0:00 | Open the portfolio page. “Four apps, one is red.” |
| 0:25 | Drill into the red app. Show the release regression: v4.2 crash complaints up 4x. |
| 0:55 | Open the theme. Show real verbatims with review ID, date and version. |
| 1:25 | Show the priority score and the rating-lift estimate. |
| 1:50 | Click “Create ticket”. Show the prefilled issue. |
| 2:10 | Open Trust & Validation: baselines table, PII audit, confidence intervals. |
| 2:40 | Trigger the drift simulator. Show PSI alert. |
| 2:55 | Close: “Offline, privacy-first, measured, and traceable.” |

## 6.3 Likely judge questions

| Question | Prepared answer |
| --- | --- |
| Why is text-only accuracy low? | The lexicon is a baseline. We trained LR on weak labels, reached X%, and report all models on the same 150 human labels with confidence intervals. |
| How do you know PII is removed? | We injected synthetic PII and measured recall per entity type. Emails and phones reach X%; names are best-effort at Y% and flagged. |
| What if a theme is not in your taxonomy? | Unmatched reviews are clustered, and a new emerging cluster raises a flag. |
| What does PSI measure and why that threshold? | Change in a distribution between a baseline and current window. 0.1 means watch, 0.25 means act, the standard industry rule of thumb. |
| How does this scale to 1M reviews? | Parquet storage, batch processing, incremental registry updates, and per-app isolation. |
| Is the copilot an LLM? | It is a grounded search assistant that answers only from retrieved verbatims and cites review IDs. |
| Weak labels from ratings: isn’t that noisy? | Yes. We measure on human labels, and a 3-star review is the noisiest class, so we show per-class results. |

# 7. Suggested Execution Plan

Adjust the blocks to the hours you have left. Order matters: credibility first, features second, polish last.

| Block | Focus | Output |
| --- | --- | --- |
| Block 1 | LR model, baselines, confidence intervals | Sentiment comparison table |
| Block 2 | PII test harness, drift demo | PII precision/recall and alert demo |
| Block 3 | Priority score, rating lift, release regression | Founder action view |
| Block 4 | 10k scale run, deployment, sample data button | Live URL and timing |
| Block 5 | Ticket button, push brief, emerging themes | Differentiators |
| Block 6 | Slides, evidence table, demo rehearsal, backup video | Presentation ready |

## Final pre-submission checklist

| Done | Item |
| --- | --- |
| ☐ | Public URL works in an incognito window |
| ☐ | Sample data loads in one click |
| ☐ | All unit tests pass |
| ☐ | Evidence table numbers match the app screens |
| ☐ | No claim in the slides is unsupported by a measured result |
| ☐ | Failure-case slide and limitations slide included |
| ☐ | README explains setup in under five commands |
| ☐ | Demo rehearsed with a timer, backup video recorded |
| ☐ | Answers to the seven judge questions written down |